## Slide 1
Bill Pay Migration — Executive One-Pager
Discover → Capital One | Vendor migration: FIS → Fiserv | Associate Pilot (AP) Wave | Status as of Aug 13, 2026
ON TRACK
DRY RUN READINESS
45
Bill Pay profiles Dry Run 1 · Complete Jun 29 – Jul 7, 2026
168
Bill Pay profiles Dry Run 2 · Complete Jul 14 – 21, 2026
Both rehearsals completed end-to-end — a 3.7× scale-up validated ahead of Migration Day.
SUPPRESSION MILESTONES — DELIVERED BY DFS TEAM FALCONS
MD-8 Aug 14 · 5:00 PM ET
Enrollment freeze
New Bill Pay enrollments disabled for the AP population
Existing AP customers can no longer add new eBill enrollments
MD-2 Aug 20 · 5:00 PM ET
Access cutoff
Bill Pay access fully disabled for the AP wave
Final lockdown ahead of the weekend migration window
MMA Effective Oct 8
Calendar suppression
MMA-funded payments cannot be scheduled on/after Oct 8
Banner + pop-up inform impacted customers in-page
Switching to a checking funding account lifts the restriction
Aug 14 MD-8 freeze
Aug 20 MD-2 cutoff
Aug 22 Migration Day
Oct 8 MMA calendar cutoff
READY FOR PRODUCTION All suppression changes are tested with sign-off from UAT, Regression & Mobile teams — releasing to production tonight, Aug 13. AP-wave migration proceeds this weekend as planned.